**Weekly Scrum Log**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint 1 Attendance** | | | | | | | | | |
| **Name** | **Username** | **16th January** | **23rd January** | **30th January** | **31st January** | **6th February** | **13th February** | **19th February** | **6th March** |
| **Huzaifa sabah Uddin** | **Hs540** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** |
| **Ansel Ong** | **amjo1** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** |
| **Andre Kern Merino** | **atkm1** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** |
| **Shagana Thavarajah** | **st546** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** |
| **Cavhan Sanghera** |  |  |  |  |  |  |  |  |  |
| **Thomas Williams** |  |  |  |  |  |  |  |  |  |
| **Kamran Ahmed** |  |  |  | **Present** | **Present** | **Present** |  |  |  |
| **Gennadios Christou** | **Gc272** | **Present** | **Present** |  | **Present** | **Present** |  | **Present** | **Present** |
| **Avi Srivastava** | **as1473** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** | **Present** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | | | |
| **Sprint 2 Attendance** | | | | |
| **Name** | **Username** | **4th March** | **11th March** | **14th March** |
| Huzaifa sabah Uddin | **Hs540** | **Present** |  | **Present** |
| Ansel Ong | **amjo1** | **Present** | **Present** | **Present** |
| Andre Kern Merino | **atkm1** | **Present** | **Present** | **Present** |
| Shagana Thavarajah | **st546** | **Present** | **Present** | **Present** |
| Cavhan Sanghera |  |  |  |  |
| Thomas Williams |  |  |  |  |
| Kamran Ahmed |  |  |  |  |
| Gennadios Christou | **Gc272** | **Present** |  |  |
| Avi Srivastava | **as1473** | **Present** | **Present** | **Present** |

**Scrum master (Sprint 1):**

***Huzaifa Sabah Uddin*** ([hs540@student.le.ac.uk](mailto:hs540@student.le.ac.uk)) arranged meet ups and also kept a balanced check with the development team.

**Scrum master (Sprint 2 | 6th March, 2024 | Week 1):**

***Avi Srivastava*** (as1473@student.le.ac.uk) arranged meet ups and also kept a balanced check with the development team.

**Scrum master (Sprint 2 | 11th – 13th March, 2024):**

***Ansel Ong*** (amjo1@student.le.ac.uk) arranged stand ups and also ensured the development team tracked the DoD. In Sprint 1, I also regularly checked the scrum board and informed our group when the DoDs were not tracked in real time / did not have a description.

Jan 16, 2024

We Met as a team and discussed about the basics and layout for the project and discussing further on possible frameworks to use.

We marked attendance in a google sheets so that its easier to track.

Jan 23, 2024

We met again after a week or so to starting finalizing the user stories and some code ethics while working on the project.

Jan 30, 2024

We met again after a week when we completed **login and register** to discuss about the functionality of the login and registration and how to go forward. We finalized to work on dashboard and css for the login and register.

Feb 6, 2024

We met after a week again after completing majority of the user stories login and register, dashboard, courses, start time. We discussed on improvement about css and how to implement end time and we came to a conclusion to implement a quiz to record end time.

Feb 13, 2024

We met after a week again to start testing and debugging. We encountered an issue on start time and had to rewrite the whole codebase( majority controllers and models were changed). This ensured the issue was resolved for both start and end time.

We started to work on review and improvements for the written code. We finished everything including 4 mandatory user stories and 2 extra.

Feb 19, 2024

**Demo Recording**

Mar 6, 2024

We met at the library after the resting week and discussed our mandatory and additional user stories for Sprint 2. We then assigned all the group members with their preferred roles.

Mar 11, 2024

We had a weekly stand up in the library and discussed what we did and what we were going to do. Other members were not present due to feeling unwell. Andre and Shagana made the models for achievements, a csv file containing league data, and also tested the password validation. They planned to create a hamburger menu for the navbar for smaller devices. Ansel and Avi create models, controllers, repositories for friends and friend requests. They planned to fix the consistency of styles and also refactor how the friend page works to using AJAX.

**Completed:**

1. **Login and register**
2. **Dashboard view**
3. **Start time recording**
4. **End/completion recording**
5. **Filtering through courses**
6. **Leaderboard (Top 5)**